CardVault Deployment Readiness Audit

Version 6 (v0.71)

RETEST / REAUDIT FOR LIVE DEPLOYMENT

Audit Date: April 2, 2026

Auditor: Claude QA Assistant for Ade

Overall Deployment Readiness: 5.5 / 10

Status: NOT READY for Live Deployment

# Table of Contents

# 1. Executive Summary

Overall Deployment Readiness Score: 5.5 / 10 — NOT READY for live deployment

The CardVault application demonstrates solid foundational architecture with working authentication, core transaction flows, and decent mobile responsiveness. However, critical bugs in image loading, broken routing, and performance issues make it unfit for production deployment at this time.

## Key Findings

- Critical blockers prevent live deployment: external images return 503 errors, the Messages page route is broken, promo banners show 404s, and the admin service worker fails to register.

- The admin panel is significantly more stable than the public-facing application, with fewer UX issues and better data presentation.

- Numerous medium-priority bugs degrade user experience: massive whitespace from broken images, truncated card titles, unimplemented features showing default values, and duplicate listings in the admin panel.

- API reliability issues include duplicate API calls and missing data linking in the messages system.

- Performance opportunities exist through skeleton loading states, image optimization, API deduplication, and virtual scrolling for large lists.

## Recommendation

Do not deploy to production. Allocate 4-6 weeks to fix critical blockers, implement image loading strategy, resolve routing issues, optimize performance, and conduct thorough regression testing. Target deployment after Week 5 staging validation if all high-priority items are resolved.

# 2. Deployment Readiness Scorecard

Each category is evaluated on a scale of 1-10, with 7+ being acceptable for production, 4-6 requiring work, and 1-3 being critical issues.

| Category | Score | Status | Impact |
| --- | --- | --- | --- |
| Functional Stability | 5/10 | NEEDS WORK | Multiple bugs |
| Performance & Speed | 6/10 | NEEDS WORK | Duplicate calls |
| User Experience | 5/10 | NEEDS WORK | Broken images |
| Data Integrity | 7/10 | ACCEPTABLE | Some duplicates |
| Security Posture | 6/10 | NEEDS WORK | SW failures |
| Admin Panel | 7/10 | ACCEPTABLE | Minor issues |
| Image/Asset Management | 3/10 | CRITICAL | 503s & 404s |
| Error Handling | 4/10 | NEEDS WORK | No fallbacks |
| Mobile Responsiveness | 7/10 | ACCEPTABLE | Well designed |
| API Reliability | 6/10 | NEEDS WORK | Duplicates |
| OVERALL | 5.5/10 | NOT READY | Block deploy |

# 3. CRITICAL Blockers (Must Fix Before Deployment)

The following five issues must be resolved before any production deployment can proceed. These represent broken core functionality or critical user experience problems.

## BUG-001: Broken External Images (PSACard.com 503 Errors)

Severity: CRITICAL

Description: Three card images from images.psacard.com return HTTP 503 (Service Unavailable) errors. The Featured Grails section displays broken image placeholders, creating massive whitespace that pushes all content down the page.

User Impact: This is the first thing new users see on the home page. Broken content and massive empty space immediately signals a broken application.

Recommendation: Host all card images locally on CardVault infrastructure or use a CDN proxy with intelligent fallback images. Implement image error handling with graceful degradation to branded placeholder images.

## BUG-002: Unsplash Banner Image 404

Severity: CRITICAL

Description: The promo banner for &#x201C;Premium Vault Security&#x201D; returns 404 from Unsplash. Both the admin management page and the home page carousel show this broken image with raw alt text visible.

User Impact: The homepage carousel is a key visual element and marketing touchpoint. A broken image on the first slide undermines brand credibility.

Recommendation: Replace all banner images with locally-hosted assets. Implement carousel error handling to skip broken images gracefully or display a fallback card.

## BUG-003: Messages Page Route Broken (Home Page)

Severity: CRITICAL

Description: Navigating to /messages from the home page redirects immediately back to /home. The bottom navigation &#x201C;Messages&#x201D; tab is completely non-functional. Users cannot access their messages from the main application.

User Impact: Core marketplace communication feature is completely inaccessible to users. This blocks buyer-seller communication, a critical feature for a trading card marketplace.

Root Cause: Likely routing middleware or authentication check is incorrectly redirecting authenticated users away from the messages route.

Recommendation: Debug Next.js routing configuration and authentication middleware. Ensure /messages route is properly protected but allows authenticated users to access. Test all navigation paths from bottom nav.

## BUG-004: Service Worker 404 on Admin Panel

Severity: CRITICAL

Description: The service worker file (sw.js) returns 404 on admin.cardvault.id. Browser console shows error: &#x201C;Failed to register a ServiceWorker.&#x201D;

User Impact: Progressive Web App functionality is completely disabled on admin panel. Offline mode, push notifications, and app caching are unavailable.

Recommendation: Either deploy sw.js to the admin root directory with proper public serving configuration, or disable PWA registration if the feature is not needed. If keeping PWA support, ensure service worker deployment in both production builds.

## BUG-005: Duplicate API Calls on Home Page

Severity: CRITICAL

Description: The notifications API endpoint is called three times on a single home page load. This wastes bandwidth and unnecessarily stresses the backend, especially at scale with 1000+ concurrent users.

User Impact: Performance degradation and increased server load. At scale, this can trigger unnecessary auto-scaling or exceed rate limits.

Root Cause: Likely React component rendering twice (StrictMode in development) or missing dependency arrays in useEffect hooks.

Recommendation: Implement request deduplication using libraries like SWR or React Query. Cache notification responses. Review component lifecycle and ensure useEffect dependencies are correct.

# 4. HIGH Priority Issues

These issues significantly degrade user experience or system reliability. While not deployment blockers, they must be resolved during the pre-deployment phase.

## BUG-006: Featured Grails Massive Whitespace

Priority: HIGH

The broken card images in Featured Grails create approximately 2000 pixels of empty white space on the home page. Users must scroll through blank content to reach the rest of the page content.

Fix: Set fixed dimensions on card containers with CSS aspect-ratio or height properties. Add fallback placeholder images. This will be resolved by fixing BUG-001.

## BUG-007: Card Images Missing on Explore Page (Initial Load)

Priority: HIGH

The first two cards on the Explore page display light blue placeholder boxes instead of card images. Images only appear after scrolling, indicating a lazy loading issue.

Fix: Preload above-the-fold card images. Implement proper skeleton loading screens with shimmer effects. Disable lazy loading for initial viewport cards.

## BUG-008: All Card Ratings Show 0.0

Priority: HIGH

Every single card in the Explore page shows &#x201C;★ 0.0&#x201D; rating. This appears to be an unimplemented or incorrectly initialized feature that displays default values.

Fix: Either hide the rating display until the feature is properly implemented with real data, or populate ratings from the backend. Validate that rating calculation logic works correctly.

## BUG-009: Vault Names and Card Titles Truncated

Priority: MEDIUM

Vault names on home page show as &#x201C;CardVault O...&#x201D; and &#x201C;Kanto Curat...&#x201D; Card titles on Explore page are truncated: &#x201C;Shohei Ohtani Chrome A...&#x201D; Users cannot see full names without hovering or clicking.

Fix: Increase container width or implement a tooltip on hover showing full text. Consider using CSS text-overflow with ellipsis only where necessary, or redesign layout for longer content.

## BUG-010: Duplicate Listings in Admin

Priority: MEDIUM

The admin panel shows multiple identical card entries (e.g., multiple &#x201C;Black Lotus Alpha&#x201D;, multiple &#x201C;Blue-Eyes White Dragon&#x201D;) all with 0 inventory count. This indicates a data integrity issue.

Fix: Investigate the listing creation logic to prevent duplicates. Implement database-level unique constraints. Add deduplication script to clean existing duplicates. Validate in tests.

## BUG-011: Transaction Column Shows N/A in Messages

Priority: LOW

All messages in the admin view show &#x201C;N/A&#x201D; in the Transaction column. Messages should be linked to relevant transactions when applicable.

Fix: Link messages to transactions via foreign key. Populate transaction IDs when messages are created related to a transaction. Update query to join with transaction data.

## BUG-012: Financials Chart Missing Labels/Axes

Priority: MEDIUM

The Transaction Volume Trend chart in financials displays colored bars but no X/Y axis labels, legends, or numerical values. The chart is unreadable without context.

Fix: Add X and Y axis labels, legend, and data tooltips to the chart component. Ensure chart library (likely Chart.js or Recharts) is configured with proper labeling. Test with various data scales.

# 5. UX & Speed Improvement Proposals

The following enhancements are optional but recommended to significantly improve the user experience and performance perception. These should be prioritized after critical blockers are fixed.

## SPEED-001: Implement Skeleton Loading States

Current State: Cards display blank/placeholder areas while loading.

Proposed Solution: Add animated skeleton screens that mimic the content layout. Show shimmer animations while cards, messages, and lists are loading from the API.

Impact: Makes the app feel 2-3x faster to users, even with the same actual load times. Significantly improves perceived performance.

Effort: Low-Medium (2-3 days)

Technology: React-based skeleton library (e.g., react-skeleton, react-content-loader, or Chakra UI Skeleton)

## SPEED-002: Image Loading Strategy Overhaul

Current Problems: External images from psacard.com and unsplash fail silently, breaking layout.

Proposed Multi-Part Solution:

- Self-host all critical card images on CardVault CDN or Cloud Storage

- Implement progressive image loading (blur-up technique) for perceived faster load

- Add fallback placeholder images for all card types and error scenarios

- Use Next.js Image component with blur placeholders and optimization

Impact: Eliminates broken images, improves Core Web Vitals scores, faster perceived load time.

Effort: Medium (3-5 days) — includes asset migration and fallback implementation

## SPEED-003: API Request Optimization

Current Issues: 33 network requests on home page load; notifications API called 3 times redundantly.

Proposed Solutions:

- Batch API calls — combine auth/me, session, and notifications into single request

- Implement SWR or React Query for intelligent caching and deduplication

- Add request debouncing for search/filter operations

Impact: 40-50% reduction in API calls, faster page loads, reduced server load at scale.

Effort: Medium (3-5 days) — requires API contract adjustments

## SPEED-004: Implement Virtual Scrolling for Large Lists

Current Limitation: Explore page loads all 20 cards at once. As inventory grows to 100+, this impacts performance.

Proposed Solution: Implement infinite scroll with virtual rendering. Only render visible cards in the viewport, recycle DOM nodes as user scrolls.

Impact: Maintains 60fps performance even with 1000+ items. Reduces memory usage. Better UX for large catalogs.

Effort: Medium (2-3 days)

Library: react-window or react-virtualized

## UX-001: Add Loading Feedback for All Actions

Currently: No visible feedback when navigating between tabs or submitting forms.

Proposed: Add loading spinners or progress bars to navigation, search, filter, and form submission actions.

Impact: Users know the app is responding and not frozen.

Effort: Low (1-2 days)

## UX-002: Empty State Design

Currently: Pages with no data show blank areas with no guidance.

Proposed: Design meaningful empty states with icons, helpful copy, and call-to-action buttons (e.g., &#x201C;No cards yet — Start browsing!&#x201D;)

Impact: Guides new users through app features. Professional appearance.

Effort: Low (1-2 days)

## UX-003: Image Error Handling with Graceful Fallbacks

Currently: Broken images show alt text or blank space, breaking layout.

Proposed Solutions:

- onError handler that swaps to a branded placeholder image

- Retry logic for transient failures (503 errors)

- Styled &#x201C;Image unavailable&#x201D; placeholder matching app design

Impact: No broken layouts from image failures. Professional fallback experience.

Effort: Low (1 day)

## UX-004: Desktop Viewport Optimization

Currently: Mobile-first design with narrow content area on desktop. Pink background visible on sides, looks unfinished.

Proposed: Add responsive desktop layout with wider content max-width. Improve spacing and utilize full viewport on large screens.

Impact: Professional appearance across all device sizes.

Effort: Medium (3-4 days)

# 6. Deployment Checklist (Go/No-Go Criteria)

Use this checklist to validate readiness before production deployment. All &#x201C;YES&#x201D; items must be checked, and all &#x201C;BLOCKER&#x201D; items must pass.

| # | Criterion | Status | Blocker? |
| --- | --- | --- | --- |
| 1 | All homepage images load correctly | FAIL | YES |
| 2 | Messages page accessible to users | FAIL | YES |
| 3 | Service Worker deploys correctly | FAIL | YES |
| 4 | No duplicate API calls | FAIL | NO |
| 5 | Card ratings display correctly | FAIL | NO |
| 6 | Financial charts have proper labels | FAIL | NO |
| 7 | No duplicate listings in database | FAIL | NO |
| 8 | All promo banners display images | FAIL | YES |
| 9 | Admin panel loads without errors | PASS | — |
| 10 | Core transaction flow works | PASS | — |
| 11 | User authentication works | PASS | — |
| 12 | Search/filter functionality works | PASS | — |
| 13 | Currency display (IDR) correct | PASS | — |
| 14 | Mobile layout renders correctly | PASS | — |

Legend: BLOCKER items (marked YES) must be resolved. All other items are strongly recommended before launch.

# 7. Recommended Deployment Timeline

Below is a structured timeline to address all critical and high-priority issues. This assumes a dedicated team of 2-3 developers and 1 QA engineer.

## Week 1: Critical Blocker Fixes

- Fix BUG-001 (PSACard.com 503s) — Host card images locally or via CDN proxy with fallback mechanism

- Fix BUG-002 (Unsplash 404) — Replace with locally-hosted banner images

- Fix BUG-003 (Messages routing) — Debug and repair /messages route authentication

- Fix BUG-004 (Service Worker 404) — Deploy sw.js or disable PWA if not needed

- Fix BUG-005 (Duplicate API calls) — Implement request deduplication

Expected outcome: All critical blockers resolved, app is functional for basic operations.

## Week 2: Image & Performance Optimization

- Implement skeleton loading states for cards, messages, and lists (SPEED-001)

- Complete image loading strategy overhaul (SPEED-002) — progressive loading, blur-up effect

- Add fallback placeholder images for all broken image scenarios

- Fix BUG-006 (whitespace) — Set aspect ratio on card containers

Expected outcome: App loads faster, feels more responsive, image errors handled gracefully.

## Week 3: HIGH Priority Issues & API Optimization

- Fix BUG-007 (lazy load card images) — Preload above-fold images

- Fix BUG-008 (card ratings) — Hide or populate with real data

- Fix BUG-009 (truncated names) — Increase container width or add tooltips

- Fix BUG-010 (duplicate listings) — Clean database and prevent duplicates

- Implement API request optimization (SPEED-003) — batching, caching, deduplication

Expected outcome: Core UX issues resolved, API performance significantly improved.

## Week 4: UX Improvements & Polish

- Fix BUG-011 (transaction column) — Link messages to transactions

- Fix BUG-012 (chart labels) — Add axes, legends, tooltips

- Implement UX improvements (UX-001 through UX-004) — loading feedback, empty states, error handling, desktop optimization

- Implement virtual scrolling for large lists (SPEED-004)

- Comprehensive visual regression testing

Expected outcome: App feels polished, professional, responsive across all devices.

## Week 5: Staging Deployment & Full Regression Testing

- Deploy all changes to staging environment

- Run full regression test suite — functional, performance, security, accessibility

- Load testing — verify performance with 100+ concurrent users

- Security audit — HTTPS, CORS, authentication, data validation

- Verify all deployment checklist items pass

Expected outcome: All tests pass, ready for production deployment.

## Week 6: LIVE PRODUCTION DEPLOYMENT

- Deploy to production with monitoring and incident response team on standby

- Monitor for 24 hours — error logs, user feedback, performance metrics

- Release to 100% of users if stable

Success criteria: Zero critical bugs, < 0.5% error rate, response times < 2 seconds

# 8. Conclusion

CardVault v0.71 has achieved 5.5/10 readiness for production deployment. The application demonstrates solid architecture with working authentication, transaction flows, and acceptable mobile design. However, critical blockers in image loading, routing, and service worker deployment prevent immediate launch.

The recommended 6-week timeline prioritizes critical blockers in Week 1, followed by performance and UX optimization in Weeks 2-4, rigorous staging validation in Week 5, and final production deployment in Week 6. With disciplined execution of this plan, CardVault can achieve production-ready status by the target timeline.

Key success factors: (1) Fix all five critical blockers first; (2) Implement robust image handling strategy; (3) Optimize API and performance; (4) Conduct thorough regression testing; (5) Monitor closely in first 24 hours of production.

Recommend weekly status reviews to track progress and adjust timeline as needed.