CardVault

Deployment Readiness Audit

Version 13

Audit Date: April 3, 2026

Build: CVOS v0.81.2

# Executive Summary

Deployment Readiness Score: 5.4/10 (Up from 5.2 in v12)

NOT READY for deployment. Critical blockers remain in security, performance, and data integrity. The system requires significant remediation before production release.

## Key Metrics

| Items Fixed | New Issues | Regressions | Still Open |
| --- | --- | --- | --- |
| 5 | 2 | 2 | 15 |

## Key Improvements in v13

- FCP improved 72%: 13.8s → 3.8s (still 1.5x above target, but major step forward)

- View tracking implemented: /api/listings/{id}/views now working correctly

- Explore navigation fixed: Bottom nav SPA routing now functional

- CSP expanded with new directives: object-src, base-uri, form-action, frame-ancestors

- Duplicate API calls eliminated: /api/notifications now single call on Explore

## Critical Blockers (Will Block Deployment)

- API Performance Regression: /api/home 2,115ms (37x worse than v11 baseline of 56ms). Critical blocker.

- HSTS Still Missing on Beta: Persistent regression from v11. SSL stripping vulnerability.

- localStorage Admin Vulnerability: isAdmin:true and session tokens exposed. Client-side privilege escalation possible.

- Wildcard CORS: Access-Control-Allow-Origin: * on both domains permits cross-site API abuse.

- Data Integrity: Profile card count mismatch, inconsistent date formats, missing grading data.

# Deployment Readiness Score Breakdown

| Category | Score | Notes |
| --- | --- | --- |
| Performance | 5/10 | FCP improved 72% but still 1.5x target. /api/home critical regression (2,115ms). /api/listings/{id} new issue (3,040ms). |
| Security | 4/10 | HSTS missing (regression). localStorage admin vuln. Wildcard CORS. unsafe-eval/inline in CSP. |
| Functionality | 7/10 | Core features work. Explore nav fixed. View tracking implemented. Profile/collection mismatch persists. |
| UX | 7/10 | Double separator fixed. Minor grammar/truncation issues. Date format inconsistencies remain. |
| Data Integrity | 3/10 | Profile vs collection mismatch. Grade contradictions. Sold not marked. Date inconsistencies. Missing cert data. |

# v12 vs v13 Status Comparison

Below is the complete status of all 25 v12 findings and their resolution in v13:

| v12 ID | Issue | v13 Status | Notes |
| --- | --- | --- | --- |
| V12-001 | FCP 13,812ms | IMPROVED | Down to 3,812ms (-72%) — massive improvement but still 1.5x above 2,500ms target |
| V12-002 | Admin role in localStorage | NOT FIXED | isAdmin:true + cv_session still in localStorage |
| V12-003 | Wildcard CORS * | NOT FIXED | Still * on both domains |
| V12-004 | CSP unsafe-eval/unsafe-inline | PARTIALLY IMPROVED | Added object-src 'none', base-uri 'self', form-action 'self', frame-ancestors 'none'. Script-src still unsafe. |
| V12-005 | HSTS missing from beta | NOT FIXED | Still missing on beta. Admin HSTS maintained. |
| V12-006 | Profile vs My Collection mismatch | NOT FIXED | Profile shows 2 Cards, My Collection shows 0 |
| V12-007 | Grade badge contradicts slab | NOT FIXED | PSA 9 vs GEM MINT 10, BGS 9.5 vs CGC, SCG 9 vs UGA |
| V12-008 | Double separator · · | FIXED | Now shows 'Charizard · Base Set' — single separator |
| V12-009 | All listing views = 0 | FIXED | View tracking implemented! POST /api/listings/{id}/views working. Charizard shows 3 views in admin. |
| V12-010 | Sold listing still active | NOT FIXED | Completed transaction listing still shows active |
| V12-011 | Date format inconsistency | PARTIALLY IMPROVED | Transactions now shows '03 Apr 2026' (better). But Financials '1 Apr 26', Listings '3 Apr'. Still 3 different formats. |
| V12-012 | KYC for high-value tx | NOT FIXED | John Collector UNVERIFIED completed Rp 25M tx |
| V12-013 | Card title truncation | NOT FIXED | Shohei Ohtani Chrome R... still truncated |
| V12-014 | Year and Cert # empty | NOT FIXED | Year empty, Cert# N/A. Slab shows 1999 + cert numbers. |
| V12-015 | Collection Value Rp 0 | NOT FIXED | Rp 0 despite Rp 60.5M in listed cards |
| V12-016 | '1 trades' grammar | NOT FIXED | Still '1 trades' on Profile |
| V12-017 | Dashboard revenue label | NOT FIXED | Still 'PLATFORM FEES (REVENUE)' |
| V12-018 | Admin price commas vs periods | NOT FIXED | Transactions still uses commas while others use periods |
| V12-019 | /api/home 988ms | WORSENED | Now 2,115ms — further regression from 988ms. 37x worse than v11 baseline of 56ms. |
| V12-020 | /api/notifications duplicate calls | FIXED | Now 1 call on Explore (was 2 in v12) |
| V12-021 | Bottom nav Explore broken | FIXED | SPA navigation from Home → Explore now works |
| V12-022 | Chart Y-axis IDR format | NOT FIXED | Still 'Volume (IDR)' |
| V12-023 | Home no marketplace content | NOT FIXED | Still only hero + CTA |
| V12-024 | Version numbering | IMPROVED | v0.81 → v0.81.2. Moving toward semver. |
| V12-025 | Sell form validation | NEEDS VERIFICATION | Required markers visible (* on fields). Behavior untested. |

# Security Audit: HTTP Headers Analysis

## Beta Domain (beta.cardvault.id)

| Header | Status & Value |
| --- | --- |
| Content-Security-Policy | default-src 'self'; script-src 'self' 'unsafe-inline' 'unsafe-eval'; style-src 'self' 'unsafe-inline'; img-src 'self' data: https:; object-src 'none'; base-uri 'self'; form-action 'self'; frame-ancestors 'none'; |
| Strict-Transport-Security | MISSING — CRITICAL REGRESSION from v11. SSL stripping vulnerability. |
| X-Frame-Options | DENY — PASS |
| X-Content-Type-Options | nosniff — PASS |
| Referrer-Policy | strict-origin-when-cross-origin — PASS |
| Access-Control-Allow-Origin | * (WILDCARD) — CRITICAL. Allows any origin to make credentialed requests. |
| Permissions-Policy | Restrictive: camera/mic/geo disabled, payment=(self) — PASS |

## Admin Domain (admin.cardvault.id)

Admin domain correctly includes HSTS (max-age=31536000; includeSubDomains; preload) and has same CSP improvements as beta. However, wildcard CORS still present on admin domain.

- HSTS: CORRECTLY configured on admin

- CSP: Same improved config with object-src, base-uri, form-action, frame-ancestors

- CORS: STILL wildcard (*) — same critical issue

# Performance Benchmarks — All Metrics

Detailed performance metrics from v12 to v13:

| Page | Metric | v13 Value | Target | Status | Change |
| --- | --- | --- | --- | --- | --- |
| Home | FCP | 3,812ms | < 2,500ms | IMPROVED (STILL FAIL) | -72% |
| Home | TTFB | 75ms | < 800ms | PASS | +7% |
| Home | Load Complete | 428ms | < 3,000ms | PASS | +71% |
| Home | Resources Loaded | 18 | < 50 | PASS | 0% |
| Home | /api/home | 2,115ms | < 500ms | FAIL (WORSENED) | +114% REGRESSION |
| Home | /api/exchange-rate | 330ms | < 500ms | PASS | -5% |
| Home | /api/auth/me | 333ms | < 500ms | PASS | +15% |
| Home | /api/auth/session | 388ms | < 500ms | PASS | +41% |
| Home | /api/notifications | 1 call (333ms) | 1 call | PASS | Stable |
| Explore | SPA Nav from Home | Works | Bottom nav works | FIXED | FIXED |
| Explore | /api/listings | < 1s | < 1,000ms | PASS | Stable |
| Explore | /api/notifications calls | 1 | 1 call | FIXED | FIXED |
| Card Detail | Deep link nav | Works | Direct access | PASS | Maintained |
| Card Detail | /api/listings/{id} | 3,040ms | < 1,000ms | FAIL (NEW) | NEW — very slow |
| Card Detail | /api/listings/{id}/views | 760ms | < 500ms | NEAR (NEW) | NEW — view tracking implemented |
| Card Detail | TTFB (deep link) | 2,428ms | < 800ms | FAIL | NEW measurement |
| Admin Listings | Views counter | 3 (Charizard) | Accurate counts | FIXED | View tracking works |

# All Findings (22 Total) — Organized by Severity

## Critical Severity (7)

CRITICAL | V13-001 | /api/home response time 2,115ms — 37x regression from v11 baseline

Category: Performance

Status: WORSENED

Related to v12: V12-019

### Description

The /api/home endpoint now takes 2,115ms, far exceeding the 500ms target. This has worsened in every version: 56ms (v11) → 988ms (v12) → 2,115ms (v13). The endpoint is likely accumulating more data processing or unoptimized queries with each release.

### Recommendation

URGENT: Profile /api/home with server-side APM. Add Redis caching layer. Paginate data response. Consider splitting into multiple lighter endpoints. The 56ms v11 baseline proves this should be fast.

CRITICAL | V13-002 | Admin role still stored in localStorage — privilege escalation possible

Category: Security

Status: NOT FIXED

Related to v12: V12-002

### Description

cardvault-auth-storage contains isAdmin:true, userRole:ADMIN. cardvault_user contains admin flags. cv_session token in localStorage. Any user can set these via DevTools for admin access.

### Recommendation

Move all auth state to httpOnly cookies. Server-side JWT authorization. Admin endpoints must verify role server-side. Remove client-side role trust.

CRITICAL | V13-003 | Wildcard CORS: Access-Control-Allow-Origin: * on both domains

Category: Security

Status: NOT FIXED

Related to v12: V12-003

### Description

Both beta.cardvault.id and admin.cardvault.id return Access-Control-Allow-Origin: *. Allows any website to make requests to CardVault APIs.

### Recommendation

Restrict CORS to ['https://beta.cardvault.id', 'https://admin.cardvault.id']. Never wildcard with credentialed requests.

CRITICAL | V13-004 | CSP still uses unsafe-eval and unsafe-inline for scripts

Category: Security

Status: PARTIALLY IMPROVED

Related to v12: V12-004

### Description

script-src still includes 'unsafe-eval' 'unsafe-inline'. IMPROVED: CSP now includes object-src 'none', base-uri 'self', form-action 'self', frame-ancestors 'none' — these are good additions. But core XSS protection remains neutered.

### Recommendation

Replace unsafe-inline with nonce-based CSP. Eliminate eval() usage. Use strict-dynamic. The new directives (object-src, base-uri, etc.) are a good step — now tackle the script-src.

CRITICAL | V13-005 | HSTS STILL removed from beta.cardvault.id — persistent regression since v12

Category: Security

Status: NOT FIXED (2nd version)

Related to v12: V12-005

### Description

Strict-Transport-Security is STILL missing on beta.cardvault.id. This was present in v11, removed in v12, and remains missing in v13. Admin has HSTS correctly configured. The consumer-facing app remains vulnerable to SSL stripping.

### Recommendation

URGENT: Add HSTS to beta.cardvault.id. Check Vercel headers config — likely admin config was added but beta config is missing or overridden.

CRITICAL | V13-006 | Profile shows '2 Cards' but My Collection shows '0 total cards'

Category: Data Integrity

Status: NOT FIXED

Related to v12: V12-006

### Description

Profile page shows 2 Cards, sidebar badge shows 2, but My Collection shows '0 total cards' with empty state. All tabs (Collection 0, Listed 0, In Transaction 0, Sold 0) show zero.

### Recommendation

Debug the /cards API endpoint used by My Collection. It returns empty while Profile/sidebar use correct count. Check for query filter mismatch.

CRITICAL | V13-007 | FCP 3,812ms — still 1.5x above 2,500ms target

Category: Performance

Status: IMPROVED (still failing)

Related to v12: V12-001

### Description

First Contentful Paint at 3,812ms. MASSIVE improvement from v12's 13,812ms (-72%), but still exceeds the 2,500ms target. Resources stable at 18. The improvement suggests prior render-blocking issues were partially addressed.

### Recommendation

Close to target now. Profile remaining render-blocking JS. Inline critical CSS. Consider prerender/SSG for Home page. Target: < 2,500ms.

## High Severity (6)

HIGH | V13-008 | /api/listings/{id} takes 3,040ms — new performance issue

Category: Performance

Status: NEW

### Description

Individual listing API endpoint takes over 3 seconds to respond. This makes card detail pages very slow, especially on deep link navigation where TTFB reaches 2,428ms.

### Recommendation

Profile the listing detail endpoint. Add server-side caching (Redis). Check for N+1 queries. Pre-compute listing data. Target: < 500ms.

HIGH | V13-009 | Grade badge contradicts slab — PSA 9 badge vs GEM MINT 10 on slab

Category: Data Integrity

Status: NOT FIXED

Related to v12: V12-007

### Description

Charizard: badge shows PSA 9, slab reads 'PSA GRADED GEM MINT 10'. Blue-Eyes: badge shows 'BGS 9.5' but slab is from CGC. Black Lotus: badge shows 'SCG 9' but slab shows UGA grading authority.

### Recommendation

Make grade badges dynamic. Read grade value AND company from card data. Validate against slab image data.

HIGH | V13-010 | Completed transaction listing still shows 'active' status

Category: Data Integrity

Status: NOT FIXED

Related to v12: V12-010

### Description

Transaction #0906f312 is 'Completed' but all associated listings still show 'active' in admin Listings page. The Sold status filter exists but is never triggered by completed transactions.

### Recommendation

Wire transaction completion event to listing status update. Add post-transaction webhook.

HIGH | V13-011 | Transaction date inconsistent across admin pages — 3 different formats

Category: Data Integrity

Status: PARTIALLY IMPROVED

Related to v12: V12-011

### Description

Same transaction #0906f312: Transactions page '03 Apr 2026' (improved from v12), Financials page '1 Apr 26', Listings page '3 Apr'. Three different formats AND potentially different dates (Apr 3 vs Apr 1). Dashboard shows no date.

### Recommendation

Standardize all admin pages on one format: 'DD MMM YYYY'. More critically, verify the transaction date is consistent in the database.

HIGH | V13-012 | No KYC enforcement for high-value transactions

Category: Security

Status: NOT FIXED

Related to v12: V12-012

### Description

John Collector (UNVERIFIED) completed Rp 25,000,000 transaction. KYC should be required for transactions above Rp 10,000,000.

### Recommendation

Implement KYC check in transaction flow. Block transactions > Rp 10M for unverified users.

HIGH | V13-013 | Card title truncation on Explore without tooltip

Category: UX

Status: NOT FIXED

Related to v12: V12-013

### Description

'Shohei Ohtani Chrome R...' truncated without ellipsis styling or hover tooltip showing full name.

### Recommendation

Add text-overflow: ellipsis with title attribute. Or allow 2-line wrap.

## Medium Severity (6)

MEDIUM | V13-014 | Year field empty, Cert # shows 'N/A' for graded cards

Category: Data Integrity

Status: NOT FIXED

Related to v12: V12-014

### Description

Charizard detail: Year empty, Cert # 'N/A'. Slab clearly shows 1999 and cert numbers 73215846/90001234.

### Recommendation

Populate Year and Cert # from grading data. Add as required fields when condition is 'Graded'.

MEDIUM | V13-015 | Collection Value 'Rp 0' despite owning listed cards

Category: Data Integrity

Status: NOT FIXED

Related to v12: V12-015

### Description

Profile shows Rp 0 Collection Value. TokyoCards has 2 active listings worth Rp 60.5M total.

### Recommendation

Calculate collection value by summing owned/listed card values.

MEDIUM | V13-016 | '1 trades' grammar error — missing singular form

Category: UX

Status: NOT FIXED

Related to v12: V12-016

### Description

Profile shows '1 trades' in both subtitle and stats section.

### Recommendation

count === 1 ? 'trade' : 'trades'. Audit all count labels.

MEDIUM | V13-017 | Dashboard label 'Platform Fees (Revenue)' still ambiguous

Category: UX

Status: NOT FIXED

Related to v12: V12-017

### Description

Dashboard shows 'PLATFORM FEES (REVENUE)' while Financials correctly labels 'Total Platform Revenue'.

### Recommendation

Change to 'Platform Fees' to match Financials page.

MEDIUM | V13-018 | Admin price format inconsistency — commas vs periods

Category: UX

Status: NOT FIXED

Related to v12: V12-018

### Description

Transactions page: 'Rp 25,000,000' (commas). Dashboard/Listings/Financials: 'Rp 25.000.000' (periods). Consumer app consistently uses periods.

### Recommendation

Standardize admin Transactions page on period separators to match Indonesian convention.

MEDIUM | V13-019 | Chart Y-axis 'Volume (IDR)' without Rp formatting

Category: UX

Status: NOT FIXED

Related to v12: V12-022

### Description

Financials Transaction Volume Trend chart Y-axis uses 'Volume (IDR)' instead of Rp prefix convention.

### Recommendation

Format chart axis with Rp prefix and abbreviated numbers.

## Low Severity (3)

LOW | V13-020 | Home page shows no marketplace content — reduced discoverability

Category: UX

Status: NOT FIXED

Related to v12: V12-023

### Description

Home page only shows hero carousel and CTA. No featured cards, sellers, or recent listings.

### Recommendation

Add 'Recently Listed' or 'Featured Cards' section to drive engagement.

LOW | V13-021 | Build version v0.81.2 — still not proper semver

Category: Operations

Status: IMPROVED

Related to v12: V12-024

### Description

Improved from v0.81 to v0.81.2, moving toward semver format. But still not standard MAJOR.MINOR.PATCH.

### Recommendation

Adopt full semver: v0.81.2 → v0.82.0 for next release. Or v1.0.0-rc.1 for pre-release.

LOW | V13-022 | Sell form validation not tested — submit behavior unknown

Category: Functionality

Status: NEEDS VERIFICATION

Related to v12: V12-025

### Description

Form has required field markers (* on Card Name, Category, Year). Validation behavior on empty required fields needs verification.

### Recommendation

Test form submission with empty required fields. Verify inline error messages appear.

# Deployment Verdict & Critical Path

VERDICT: NOT READY FOR DEPLOYMENT

## Current Score: 5.4/10

Minimum Required for Deployment: 8.0/10

## Critical Blockers (Must Fix Before Deployment)

- /api/home Performance Regression (V13-001) — 2,115ms (37x v11 baseline). Blocker for performance requirements. Must restore to < 500ms via APM profiling, Redis caching, endpoint splitting.

- HSTS Missing on Beta (V13-005) — Persistent regression since v12. SSL stripping vulnerability. Must add HSTS header with max-age=31536000; includeSubDomains; preload to Vercel config.

- Admin Role in localStorage (V13-002) — isAdmin:true and cv_session tokens exposed. Privilege escalation risk. Must move auth to httpOnly cookies, add server-side role verification, remove client-side trust.

- Wildcard CORS (V13-003) — Access-Control-Allow-Origin: * on both domains permits cross-site API abuse. Must restrict to specific origins only.

- Profile vs My Collection Mismatch (V13-006) — Core data integrity issue. Profile shows 2 Cards but My Collection shows 0. Must debug /cards API endpoint.

## Recommended Remediation Timeline

- Week 1 (Days 1-5): Security quick wins. Add HSTS to beta config (1 day). Migrate auth to httpOnly + server-side verification (2-3 days). Restrict CORS origins (0.5 day).

- Week 2 (Days 6-10): Performance critical fixes. Profile /api/home endpoint (1-2 days). Implement Redis caching layer (2 days). Split endpoints if needed (2 days).

- Week 3 (Days 11-15): Data integrity. Debug My Collection vs Profile count (1-2 days). Fix grade badge contradictions (1 day). Standardize date/currency formats (1-2 days).

- Week 4 (Days 16-20): Testing & validation. Full regression testing (2-3 days). Performance validation (1 day). Security audit re-run (1 day). UAT (2-3 days).

## Target Score After Fixes

With critical blockers resolved:

- Performance: 5/10 → 8/10 (restore /api/home < 500ms)

- Security: 4/10 → 8/10 (HSTS + auth fix + CORS restriction)

- Data Integrity: 3/10 → 7/10 (card count sync + grade fixes)

- Functionality: 7/10 → 8/10 (maintain current + form validation)

- UX: 7/10 → 8/10 (format consistency)

Projected Score After Remediation: 7.8/10 → 8.2/10

READY FOR DEPLOYMENT