CardVault v14

Deployment Readiness Audit

Audit Date:

2026-04-03

Build Version:

Consumer: V0.81 | Admin: CVOS v0.81.2

Overall Score:

6.2/10

Deployment Status: NOT READY

(Target: 8.0+)

# Executive Summary

Overall Assessment

CardVault v14 shows improvement from the previous release (v13: 5.4 to v14: 6.2), but does not meet the deployment readiness threshold of 8.0/10. Major security improvements have been realized, but critical performance regression and persistent data integrity issues prevent deployment without further remediation.

Key Achievements

- CSP nonce implementation successfully deployed for script-src

- HSTS headers added to both consumer and admin domains

- Wildcard CORS vulnerability fixed - now restricted to specific origins

- /api/home response time improved from 2,115ms to 342ms

- My Collection card count discrepancy resolved

- Sell form validation enhanced with visual field highlighting

Critical Issues

- First Contentful Paint (FCP) regressed 4.6x from 3,812ms to 17,656ms

- /api/listings/{id} still exceeds 2.9 second target

- Admin role exposed in localStorage - critical security bypass

- Card image mismatch - Ohtani listing displays Aaron Judge image

Metrics Summary

v13 Findings Fixed: 8 items | Still Open: 14 items | New v14 Findings: 7 items | Total Findings: 21

Severity Distribution:

CRITICAL: 3 | HIGH: 6 | MEDIUM: 9 | LOW: 3

# Score Breakdown

| Category | Score | Weight | Weighted | Status |
| --- | --- | --- | --- | --- |
| Performance | 4.5/10 | 25% | 1.1 | REGRESSED |
| Security | 7.5/10 | 25% | 1.9 | IMPROVED |
| Functionality | 6.0/10 | 20% | 1.2 | PARTIAL |
| UX & Usability | 6.5/10 | 15% | 1.0 | PARTIAL |
| Data Integrity | 5.5/10 | 15% | 0.8 | AT RISK |

Overall Weighted Score: 6.2/10

Score Improvement: +0.8 from v13 (5.4 to 6.2)

# Deployment Verdict

STATUS: NOT READY FOR DEPLOYMENT

Current Score: 6.2/10 | Deployment Threshold: 8.0/10 | Gap: 1.8 points

Blocker Issues

- Admin role exposed in localStorage (V13-002) - Critical authentication bypass

- FCP regression to 17,656ms (V14-001) - 4.6x worse than v13

- Card image mismatch in production (V14-002) - Data integrity failure

- /api/listings/{id} still 5.9x over target (V13-008) - Performance SLA violation

Critical Path to Deployment (Priority Order)

- FIX AUTHENTICATION (V13-002): Move tokens to httpOnly cookies or sessionStorage. Remove admin role from client storage. Target: 1-2 days. Impact: +1.5 Security score

- RESOLVE CARD DATA MISMATCH (V14-002): Verify card-image FK relationship. Add unique constraint. Audit data pipeline. Target: 1 day. Impact: +1.0 Data Integrity score

- OPTIMIZE HOME PAGE FCP (V14-001): Profile bundle, implement code splitting, lazy-load images. Target: 2-3 days. Impact: +2.0 Performance score

- OPTIMIZE /API/LISTINGS/{ID} (V13-008): Add DB indexes, query optimization, Redis cache. Target: 1-2 days. Impact: +1.0 Performance score

- REMEDIATE CSP & HEADERS (V13-004, V14-006, V14-004): Fix style-src nonce, remove X-Powered-By. Target: 0.5 days. Impact: +0.5 Security score

Post-Remediation Target

Estimated Score After Fixes: 8.2-8.5/10 (Above deployment threshold)

Recommended Timeline: 4-5 business days with parallel development

Next Audit: Post-fix validation (3-5 days after remediation)