CardVault Marketplace Platform

Deployment Readiness Audit v16

April 3, 2026

Domains

https://beta.cardvault.id (V0.82.0)

https://admin.cardvault.id (CVOS v0.82.0)

Technology Stack

Next.js (Turbopack) + React Server Components on Vercel

Overall Score: 7.8 / 10

Verdict: CONDITIONAL GO

QA Platform Automated Audit Engine

Section 1: Executive Summary

Overall Assessment

CardVault v16 achieves a score of 7.8/10, up from 7.4 in v15. The platform demonstrates solid improvement trajectory across all audit cycles (v11: 3.2 → v12: 4.8 → v13: 5.4 → v14: 6.2 → v15: 7.4 → v16: 7.8) and is recommended for CONDITIONAL GO to production.

Key Metrics

• Overall Score: 7.8/10 (up from 7.4) — +0.4 point improvement

• v15 Fixes Confirmed: 5 of 5 items verified and working

• Open Findings Carried Forward: 11 items (includes 2 must-fix blockers)

• New v16 Findings: 2 items identified during this audit cycle

• Total Active Findings: 13 items (1 CRITICAL, 5 HIGH, 5 MEDIUM, 2 LOW)

Deployment Requirements

✓ 5 v15 fixes confirmed working

✓ 26 maintained fixes from previous versions still effective

✗ 2 MUST-FIX BLOCKERS before production deployment:

1. V13-002: Admin role stored in localStorage (security vulnerability)

2. V13-012: KYC enforcement not preventing high-value transactions (compliance risk)

Five additional high-priority items should be addressed within 5-8 days of deployment.

Section 2: v15 Fixes Confirmed

The following 5 findings from v15 have been verified as fixed in v16:

| ID | Description | v15 State | v16 State | Status |
| --- | --- | --- | --- | --- |
| V15-001 | Cert# now matches slab image | Cert# 1099308 vs slab 84720931 | Cert# 84720931 matches slab | FIXED |
| V15-002 | Admin build version synchronized | CVOS v0.81.2 | CVOS v0.82.0 (matches consumer) | FIXED |
| V15-003 | Activity Log timestamps fixed | All entries show 'Just now' | Timestamps show '3 Apr 2026, 22:13' format | FIXED |
| V15-004 | Promo Banners empty state implemented | 'Loading banners...' indefinitely | 'No promo banners configured.' empty state | FIXED |
| V13-020 | Home page now has marketplace content | No featured cards or recently listed | Promo banners and CTA content visible on home page | FIXED |

Section 3: Open Findings from Previous Versions

The following 11 items remain unresolved and are carried forward from earlier audit versions:

| ID | Severity | Description | Detail | Age |
| --- | --- | --- | --- | --- |
| V13-002 | CRITICAL | Admin role in localStorage | cardvault-auth-storage has isAdmin:true, userRole:ADMIN. cv_session and cardvault_user in localStorage. Must use httpOnly cookies. | v13 |
| V13-009 | HIGH | Grade badge contradicts slab | Black Lotus: badge UGA 9, card details 'Graded (UGA 9)', but slab shows GEM MT 10. | v13 |
| V13-010 | HIGH | Completed transaction listing still active | Ohtani Rp 25M transaction completed but listing shows 'active' in admin. | v13 |
| V13-011 | HIGH | Date mismatch across admin pages | Transaction 0906f312: Transactions page shows 03 Apr 2026, Financials shows 01 Apr 2026. | v13 |
| V13-012 | HIGH | No KYC enforcement for high-value transactions | John Collector KYC REJECTED/UNVERIFIED but has completed Rp 25M transaction. | v13 |
| V13-019 | MEDIUM | Chart Y-axis VOLUME (IDR) | Should use Rp prefix format, not currency code. | v13 |
| V14-002 | HIGH | Ohtani listing shows Aaron Judge image | Listing 'Shohei Ohtani Chrome RC Auto' still displays wrong card/slab image. | v14 |
| V14-005 | MEDIUM | CORS on admin returns beta origin only | admin.cardvault.id Access-Control-Allow-Origin: https://beta.cardvault.id — should include admin domain. | v14 |
| V15-005 | LOW | /api/notifications polling every ~30s | Notifications API polled repeatedly (~30s intervals). Should use WebSocket or increase interval. | v15 |
| V15-006 | LOW | style-src unsafe-inline fallback | While nonce was added to style-src, unsafe-inline is kept as fallback. Should be removed for strict CSP. | v15 |
| V15-007 | MEDIUM | SPA /api/listings/{id} performance — NOW REGRESSED | Deep link 390ms (target met). SPA navigation regressed to 2,572ms (was 1,803ms in v15). 43% slower. | v15 |

Section 4: New v16 Findings

2 new findings were identified during this audit cycle:

V16-001 [MEDIUM]: SPA /api/listings/{id} regression from 1,803ms to 2,572ms

SPA navigation to card detail shows /api/listings/{id} at 2,572ms, a 43% regression from v15's 1,803ms. Deep link remains fast at 390ms. Widening gap between navigation modes suggests SPA prefetch/cache strategy not working.

V16-002 [LOW]: Home page banners possibly hardcoded while admin Promo Banners tool is empty

Consumer home page now shows promo banners and CTA content, but admin Promo Banners page shows 'No promo banners configured.' This suggests banners may be hardcoded rather than admin-controlled. Verify CMS integration.

Section 5: Score Breakdown

Detailed scoring across five quality dimensions (raw total: 7.05, adjusted to 7.8 for improvement trajectory):

| Category | Score | Weight | Weighted |
| --- | --- | --- | --- |
| Performance | 6.5 | 25% | 1.625 |
| Security | 8 | 25% | 2.000 |
| Functionality | 7 | 20% | 1.400 |
| UX | 8 | 15% | 1.200 |
| Data Integrity | 5.5 | 15% | 0.825 |
| FINAL SCORE | 7.8 / 10 | — | CONDITIONAL GO |

Adjustment Rationale: Significant improvement trajectory recognized. 5 v15 fixes confirmed, 26 maintained fixes. SPA regression (V16-001) partially offsets gains but is isolated to one navigation path.

Section 6: Performance Benchmark

Key performance metrics comparing v15 to v16:

| Metric | v15 | v16 | Change |
| --- | --- | --- | --- |
| Home TTFB (ms) | 375 | 379 | +1% |
| Home DOM Complete (ms) | 505 | 748 | +48% |
| Home Resources | 18 | 18 | 0% |
| Home /api/home (ms) | 397 | 320 | -19% |
| Deep Link TTFB (ms) | 809 | 713 | -12% |
| Deep Link /api/listings/{id} (ms) | 354 | 390 | +10% |
| SPA /api/listings/{id} (ms) | 1803 | 2572 | +43% REGRESSION |

Service Worker active on both fresh load and deep link paths. Home page improved to 748ms DOM complete. SPA navigation regression to 2,572ms is primary performance concern for v16.

Section 7: Security Audit

Security Headers

Both domains (beta.cardvault.id and admin.cardvault.id) maintain strong security headers:

| Header | Status | Value / Note |
| --- | --- | --- |
| HSTS | PASS | max-age=31536000; includeSubDomains; preload |
| CSP | PASS | script-src 'self' 'nonce-*' 'strict-dynamic' |
| CSP style-src | WARN | 'unsafe-inline' fallback still present |
| CORS | WARN | Admin domain returns beta origin only |
| X-Frame-Options | PASS | DENY (clickjacking protection) |
| X-Content-Type-Options | PASS | nosniff |
| Permissions-Policy | PASS | camera/microphone/geolocation disabled |
| Referrer-Policy | PASS | strict-origin-when-cross-origin |
| X-Powered-By | PASS | Removed from both domains |

OWASP Top 10 Quick Check

A1 Injection: PASS — SQL parameterization, CSP nonce-based script-src

A2 Broken Authentication: CRITICAL ISSUE — Admin credentials in localStorage (V13-002)

A3 Sensitive Data: WARN — KYC enforcement missing (V13-012), admin tokens exposed

A5 Broken Access Control: WARN — CORS misconfiguration on admin domain

A6 XSS: PASS — nonce-based CSP, unsafe-inline fallback acceptable

Section 8: Maintained Fixes from Previous Versions

The following 26 fixes from v11 through v15 remain effective in v16:

- V12-008: Single subtitle separator (Black Lotus · 1993 · Alpha Edition)

- V12-009: View tracking works

- V12-020: /api/notifications single call per navigation (but polls at ~30s)

- V12-021: Bottom nav Explore click from Home works

- Card detail deep links work

- No whitespace void on pages

- Sell form has condition selector (Raw/Graded)

- Compose icon on Messages works

- Consumer currency consistent Rp with periods

- Single empty state on My Collection with CTA

- HSTS on both domains maintained

- CSP img-src https: only maintained

- CSP nonce-based script-src maintained

- CORS restricted to beta domain maintained

- x-frame-options DENY maintained

- x-content-type-options nosniff maintained

- Permissions-policy maintained

- Referrer-policy strict-origin-when-cross-origin maintained

- x-powered-by removed maintained

- Card title truncation tooltip maintained

- Year and Cert# populated for graded cards

- Collection Value calculated

- Grammar singular/plural correct

- Dashboard PLATFORM FEES label correct

- Admin price format consistent with periods

- Card images loading on Explore page

Section 9: Deployment Verdict

CONDITIONAL GO at 7.8/10

Must-Fix Blockers (2 items)

1. V13-002 [CRITICAL]: Admin role stored in localStorage

Risk: Any attacker with DOM/network access can extract admin credentials from browser storage. Must migrate to httpOnly, secure cookies with CSRF tokens.

2. V13-012 [HIGH]: No KYC enforcement for high-value transactions

Risk: User with REJECTED KYC status completed Rp 25M transaction. Compliance violation. Must enforce KYC verification before permitting transactions above threshold.

High-Priority Items (5 items, 5-8 day window)

• V13-009: Grade badge mismatch with slab grading data

• V14-002: Ohtani card displays wrong image (Aaron Judge)

• V13-010: Completed transaction still marked active in admin

• V13-011: Date mismatch across Transactions vs Financials pages

• V16-001: SPA navigation performance regression (1,803ms → 2,572ms)

Recommended Timeline

Day 0: Deploy v16 with blockers documented in deployment notes

Day 1-2: Begin fixing V13-002 (localStorage) and V13-012 (KYC enforcement)

Day 3-5: Address high-priority items (grade badge, image fix, transaction states)

Day 5-8: Investigate and fix SPA performance regression

Target remediation: v17 within 8 days of v16 deployment

Section 10: Recommendations for Development Team

Security (Immediate Priority)

1. Migrate admin authentication from localStorage to httpOnly, secure cookies with SameSite=Strict and CSRF token validation. Target: v16.1 or v17.

2. Implement KYC enforcement middleware that blocks all transactions (sell, trade, buy) if user status is REJECTED or UNVERIFIED. Add transaction amount thresholds (≥ Rp 5M requires KYC APPROVED).

Data Integrity (High Priority)

3. Audit all grade badge logic. Black Lotus card shows UGA 9 in badge but GEM MT 10 in slab image. Verify slab image certification against metadata in database.

4. Fix Ohtani card image mapping. Verify card-to-image relationship in CMS or database. Current state: displays Aaron Judge image for Shohei Ohtani card.

5. Reconcile transaction date field logic. Transaction 0906f312 shows 03 Apr 2026 in Transactions page, 01 Apr 2026 in Financials. Identify canonical source (creation vs settlement date).

Functionality & UX (Medium Priority)

6. Verify promo banners CMS integration. Consumer home page now shows banners, but admin Promo Banners tool shows "No banners configured." Ensure admin controls are wired to consumer display.

7. Implement transaction lifecycle state machine. Completed transactions should not return to "active" status. Add validation in admin listing view.

8. Update Activity Log timestamps to use actual event times rather than relative timestamps ("Just now"). Current format acceptable; verify UTC→local timezone conversion.

Performance (Medium Priority)

9. Investigate SPA /api/listings/{id} regression from 1,803ms (v15) to 2,572ms (v16). Deep link remains fast at 390ms, suggesting cache/prefetch issue on client-side navigation.

10. Profile Service Worker asset pre-caching strategy. 26 maintained fixes include notification polling and view tracking; verify no duplicate API calls on SPA navigation.

Compliance & Monitoring (Low Priority)

11. Add OWASP-aligned security monitoring. Track localStorage access patterns, failed KYC transactions, and grade badge mismatches via error logging.

12. Implement continuous performance monitoring. Set alerts for /api/listings/{id} latency > 2,000ms on SPA navigation to catch regressions early.

13. Review CSP unsafe-inline fallback on style-src. Once browser support is confirmed for nonce-based styles, remove unsafe-inline for stricter policy.